# Trinity: Student Wired 2026 Port Rollout

Execution task list: in-room H510 / H550 APs, SmartZone Default Zone. Updated 2026-09-26 after the change window.

# Summary

LAN1–4 on in-room H510 and H550 APs in Default Zone move to the Student Wired 2026 Ethernet port profile. LAN5 stays on Default Trunk Port(WAN). In the same window, the APs' WLAN groups were moved to NEG SEG 2026.

| Item | Detail |
| --- | --- |
| Change window | 2026-09-26 (completed) |
| Controller | SmartZone, Default Zone |
| APs in scope | 396 (389 H510, 7 H550) |

## Status

| Phase | Status |
| --- | --- |
| 0: Before the change window | ✅ Complete (except recording the current state beforehand) |
| 1: Pilot | ✅ Complete |
| 2: Zone-level change | ✅ Complete and tested |
| 3: Remove AP group overrides | ✅ Complete and tested |
| 4: Remove AP-level override | ✅ Complete and tested |
| 5: Stray APs | ✅ Complete |
| 6: Check results | 🟡 AP list checked. Script checks and the day-after monitoring are still open. |

## Decisions

- Dorothy (Ground Floor, L1–L4, 106 H510s) moves off Eduroam to Student Wired 2026.

- Switch configuration is out of scope. The Student Wired 2026 VLAN is already trunked to the AP switch ports.

- 94:BF:C4:36:DC:E0 (H510 in default) is a test AP and stays in the default AP group and WLAN group.

- 58:FB:96:18:F1:40 (R850, Gateway Auditorium) is intentionally on the NEG SEG 2026 - Cafe WLAN group.

## Checking scripts

These scripts only read settings. None of them changes anything on the controller.

| Script | Checks | Output file |
| --- | --- | --- |
| view_ap_port_config_trinity.py | AP-level port overrides | smartzone.csv |
| view_apgroup_port_overrides.py | AP group vs zone port settings | apgroup_port_overrides.csv |
| view_apgroup_wlan_groups.py | WLAN group per AP group and band | apgroup_wlan_groups.csv |

Set SZ_USERNAME and SZ_PASSWORD environment variables before running any of them.

# Phase 0: Before the change window

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☑ | Decide on Dorothy: it's moving to Student Wired 2026 | Done |
| ☑ | Check the Student Wired 2026 profile: confirmed by the pilot | Done |
| ☑ | Check the switch VLANs: out of scope, already configured | Done |
| ☑ | Back up the SmartZone configuration (Administration → Backup & Restore) | Done |
| ☑ | Book the change window: 2026-09-26 | Done |
| ☐ | Record the current state with the scripts beforehand. Only the AP list was exported beforehand. The previous port settings are in the Rollback table. |  |

# Phase 1: Pilot ✅

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☑ | 20:58:69:31:58:D0 (Clarke CK1B04 / CL004) set to Student Wired 2026 at AP level and tested successfully | Done |

# Phase 2: Zone-level change ✅

Go to Default Zone → Configure → AP Model-Specific Configuration.

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☑ | H510: LAN1–4 → Student Wired 2026, leave LAN5 on Default Trunk Port(WAN) | Done |
| ☑ | H550: LAN1–4 → Student Wired 2026, leave LAN5 on Default Trunk Port(WAN) | Done |
| ☑ | Test one room: Behan (56 APs) | Done |
| ☑ | Test one room: Bishops (28) | Done |
| ☑ | Test one room: Clarke (49) | Done |
| ☑ | Test one room: Cowan (59) | Done |
| ☑ | Test one room: Gourlay (25) | Done |
| ☑ | Test one room: Jeopardy H510 (49) | Done |
| ☑ | Test one room: Jeopardy H550 (7) | Done |

# Phase 3: Remove the AP group overrides ✅

For each group, go to Configure → AP Model-Specific Configuration → H510 and untick Override zone config.

| Done | AP group | H510s | LAN1–4 before | Initials / time |
| --- | --- | --- | --- | --- |
| ☑ | TC-Dorothy Ground Floor | 2 | Eduroam | Done |
| ☑ | TC-Dorothy L1 | 26 | Eduroam | Done |
| ☑ | TC-Dorothy L2 | 26 | Eduroam | Done |
| ☑ | TC-Dorothy L3 | 26 | Eduroam | Done |
| ☑ | TC-Dorothy L4 | 26 | Eduroam | Done |
| ☑ | TC-Dorothy Basement | 0 | Eduroam (clean-up only) | Done |
| ☑ | TC-Dorothy L1 IoT | 0 | Eduroam (clean-up only) | Done |
| ☑ | default | 1 | Student Wired 2026 | Done |

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☑ | Test one room: Dorothy Ground Floor | Done |
| ☑ | Test one room: Dorothy L1 | Done |
| ☑ | Test one room: Dorothy L2 | Done |
| ☑ | Test one room: Dorothy L3 | Done |
| ☑ | Test one room: Dorothy L4 | Done |

# Phase 4: Remove the AP-level override ✅

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☑ | 20:58:69:31:58:D0 (Clarke CK1B04): go to Configure → Port Settings and untick Override Group Config | Done |
| ☑ | Re-test the pilot room. It still works, now with the settings coming from the zone. | Done |

# Phase 5: Fix the stray APs ✅

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☑ | 20:58:69:30:F0:F0 (Clarke 1st Floor CL124, blank AP group): moved into TC-Clarke | Done |
| ☑ | 94:BF:C4:36:DC:E0 (no description, in default): confirmed as a test AP, so no change | Done |

# Phase 6: Check the results

| Done | Task | Initials / time / notes |
| --- | --- | --- |
| ☐ | view_apgroup_port_overrides.py: both zone rows show Student Wired 2026, and every group shows Overrides Zone = No |  |
| ☐ | view_ap_port_config_trinity.py: no H510/H550 with an AP-level override |  |
| ☑ | AP list (export after the change): 395 of 396 H510/H550s online and up to date. The one offline AP, 94:BF:C4:03:0D:50 in TC-Gourlay, was already offline before the change. No AP went offline because of the change. | Done |
| ☐ | Watch for complaints over the next day, especially from Dorothy (previously Eduroam) and the rooms previously on the Guest profile |  |

# WLAN group change: NEG SEG 2026

In the same window, the APs' WLAN groups were moved to NEG SEG 2026, and AP-level WLAN group exceptions were cleared. This table compares AP list exports from before and after the change. No AP has a 6GHz radio, so the 6GHz WLAN group is blank for every AP.

| AP group | Before (2.4GHz / 5GHz) | After (2.4GHz / 5GHz) |
| --- | --- | --- |
| default | default | default (unchanged; test AP) |
| TC-200V | 200v | 200v (unchanged) |
| TC-Behan | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Bishops | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Bouverie Street | Bouverie | NEG SEG 2026 no Visitor |
| TC-Chapel | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Clarke | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Cowan | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Deanery | Deanery | NEG SEG 2026 - Deanery |
| TC-Dining Hall | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Dorothy Basement | P100 | NEG SEG 2026 |
| TC-Dorothy External | P100 | NEG SEG 2026 |
| TC-Dorothy Ground Floor | P100 | NEG SEG 2026 |
| TC-Dorothy L1 | P100 | NEG SEG 2026 |
| TC-Dorothy L1 IoT | P100 | NEG SEG 2026 |
| TC-Dorothy L2 | P100 | NEG SEG 2026 |
| TC-Dorothy L2 IoT | P100 | NEG SEG 2026 |
| TC-Dorothy L3 | default | NEG SEG 2026 |
| TC-Dorothy L3 IoT | P100 | NEG SEG 2026 |
| TC-Dorothy L4 | default | NEG SEG 2026 |
| TC-Dorothy L4 IoT | P100 | NEG SEG 2026 |
| TC-Evan Burge | Evan Burge | NEG SEG 2026 |
| TC-Gateway | Gateway | NEG SEG 2026 |
| TC-Gourlay | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Jeopardy | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Kitchen | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Leeper | Main - 802.11R Disabled / Leeper | NEG SEG 2026 |
| TC-OWL | Main - 802.11R Disabled | NEG SEG 2026 |
| TC-Summer House | Main - 802.11R Disabled / default | NEG SEG 2026 |

## AP-level WLAN group exceptions

| AP MAC | Model | Location | Before | After |
| --- | --- | --- | --- | --- |
| 18:7C:0B:1D:4D:F0 | H510 | Jeopardy – Tutor Flat 2nd Floor | SimonWiFi_RT380843 | NEG SEG 2026 (cleared) |
| 18:7C:0B:1D:4E:10 | H510 | Cowan – Tutor Flat CN119 | default | NEG SEG 2026 (cleared) |
| 34:FA:9F:1E:B6:90 | R710 | Evan Burge – ITS Office | Evan Burge - ITS | NEG SEG 2026 (cleared) |
| 58:FB:96:18:F1:40 | R850 | Gateway Auditorium Middle Right | Trinity Cafe | NEG SEG 2026 - Cafe (intended) |

## AP group moves

| AP MAC | Model | Location | Before | After |
| --- | --- | --- | --- | --- |
| 20:58:69:30:F0:F0 | H510 | Clarke 1st Floor CL124 | (blank) | TC-Clarke |
| 44:1E:98:17:71:80 | R710 | Evan Burge Lecture Theatre | TC-Evan Burge LBS | TC-Evan Burge |
| 70:CA:97:0C:7E:70 | R710 | Evan Burge Lecture Theatre | TC-Evan Burge LBS | TC-Evan Burge |

Result: every online AP (632 of 641) uses its AP group's WLAN group, apart from the intended Gateway Cafe AP. The 9 offline APs were already offline before the change.

# Rollback

Settings before the change. Reverting by hand, working from the zone level down, is quicker than restoring the backup. For the WLAN group values before the change, see the "Before" column of the WLAN group tables above.

| Where | Model | LAN1–4 before | LAN5 |
| --- | --- | --- | --- |
| Default Zone | H510 | Guest Access Anti-spoof disabled | Default Trunk Port(WAN) |
| Default Zone | H550 | Default Access Port | Default Trunk Port(WAN) |
| TC-Dorothy Basement / Ground Floor / L1 / L1 IoT / L2 / L3 / L4 | H510 | Eduroam (override ticked) | Default Trunk Port(WAN) |
| default group | H510 | Student Wired 2026 (override ticked) | Default Trunk Port(WAN) |
| AP 20:58:69:31:58:D0 | H510 | Student Main Campus Wired (override ticked; before the pilot) | Default Trunk Port(WAN) |

# Out of scope: other AP-level port overrides

These are not H510/H550 and are left as they are. They have LAN1/LAN2 set to Default Trunk Port(WAN) at AP level.

| AP MAC | Model | Description | AP group |
| --- | --- | --- | --- |
| 34:20:E3:0E:1F:80 | R750 | Evan Burge – Library North | TC-Evan Burge |
| 34:20:E3:14:EE:00 | R750 | Bishops Hallway Lvl 1 North | TC-Bishops |
| 44:1E:98:17:71:80 | R710 | Evan Burge Lecture Theatre | TC-Evan Burge (was TC-Evan Burge LBS) |
| 58:FB:96:19:29:10 | R850 | Gateway B.18 – Music Room 1 | TC-Gateway |
| 70:CA:97:0C:89:70 | R710 | Behan Ground Floor – Hallway North | TC-Behan |
| 70:CA:97:0C:89:C0 | R710 | Evan Burge Lecture Theatre (offline) | TC-Evan Burge |